# MarketFlow Project Overview

Full project brief generated from the current repository state

Prepared: June 21, 2026 | Repository: cashflow_analyzer

# Project summary

MarketFlow is a cash-flow tracker for Nigerian market traders. The current repository contains a Django backend API and a React/Vite frontend. The product helps traders record daily sales, track expenses, monitor inventory, understand profit and capital position, and prepare for future reporting, tax, and forecasting workflows.

| Area | Current state |
| --- | --- |
| Frontend | React 19, TypeScript, Vite, Tailwind, React Router, shadcn-style UI primitives, lucide icons. |
| Backend | Django 6 modular prototype using SQLite locally, Django REST Framework, Simple JWT, and session compatibility. |
| Product scope | Authentication, dashboard, sales, expenses, inventory, reports, profile, and project documentation. |
| Documentation | Knowledge base, backend reconstruction blueprint, and authentication implementation plan. |

# What has been built so far

The prototype already covers the main operating loop for a trader:

- Register or sign in with email and password.

- View a dashboard with sales today, expenses today, net profit, transaction count, capital status, inventory value, recent activity, low stock, top selling item, and weekly performance.

- Create and delete sales records with item name, amount, quantity, and optional note.

- Create and delete expense records with category, amount, and optional note.

- Create and delete inventory items with quantity, unit, reorder level, unit cost, stock value, and low-stock state.

- Review simple reports for net profit, current capital, tax set-aside, and weekly movement.

- View profile information and sign out.

| Screen | Route | Purpose |
| --- | --- | --- |
| Landing page | / | Positions MarketFlow for Nigerian traders and sends users to authentication. |
| Auth | /auth | Login and registration with token storage in the frontend API client. |
| Dashboard | /dashboard | Daily financial snapshot and activity overview. |
| Sales | /sales | Daily revenue capture. |
| Expenses | /expenses | Cost capture for profit tracking. |
| Inventory | /inventory | Stock visibility and low-stock alerts. |
| Reports | /reports | Simple profit, capital, tax set-aside, and movement reporting. |
| Profile | /profile | Account and business details. |

# Backend implementation overview

The current backend is a working prototype API. Financial records are scoped directly to users, while the project documentation identifies business ownership as the target boundary for the next reconstruction phase.

| Model | Current responsibility |
| --- | --- |
| BusinessProfile | Stores business name, stall name, initial capital, and profile timestamps. |
| Sale | Stores user-owned sale item, amount, quantity, note, and sold timestamp. |
| Expense | Stores user-owned category, amount, note, and spent timestamp. |
| InventoryItem | Stores user-owned stock item, quantity, unit, reorder level, unit cost, and stock value basis. |
| OAuthIdentity | Provides a provider-neutral identity scaffold for future OAuth providers. |

## Current API surface

- /api/auth/register/

- /api/auth/login/

- /api/auth/logout/

- /api/auth/me/

- /api/dashboard/

- /api/sales/

- /api/expenses/

- /api/inventory/

# Important product principles

The project knowledge base makes a clear distinction between user-friendly trader language and correct accounting behavior. The backend should preserve accounting distinctions even when the interface stays simple.

- Business should become the ownership boundary; records should not remain directly scoped only to users.

- Cash flow is not profit. Inventory purchases reduce cash immediately but should normally affect profit through cost of goods sold when sold.

- Profit, burn rate, break-even, tax estimates, trends, and forecasts should be derived by calculation services.

- Important financial source records need auditability through statuses, reversals, or soft deletion.

- Tax rules need versioning, effective dates, assumptions, and clear separation from filed tax obligations.

## Initial calculation definitions

| Metric | Baseline definition |
| --- | --- |
| Revenue | Sum of completed sale totals. |
| Gross profit | Revenue less cost of goods sold. |
| Net profit | Gross profit less operating expenses. |
| Cash position | Opening cash plus cash inflow less cash outflow. |
| Runway | Available operating cash divided by average daily burn. |
| Break-even | Fixed costs divided by contribution margin. |

# Target architecture direction

The backend reconstruction blueprint proposes a modular Django monolith. The goal is to keep deployment simple while separating identity, business ownership, transaction capture, inventory, ledger, analytics, planning, tax, and forecasting responsibilities.

| Domain | Target responsibility |
| --- | --- |
| users | Identity, authentication, user preferences, and linked OAuth identities. |
| businesses | Businesses, stalls, memberships, roles, and permissions. |
| sales | Sales, sale lines, payment status, sale payments, and revenue source records. |
| expenses | Expense categories, classifications, payments, and cost source records. |
| inventory | Products, stock movements, purchases, purchasing lines, and valuation basis. |
| ledger | Normalized cash and capital entries that prevent profit/cash/capital confusion. |
| analytics | Dashboard, trend, profit, and period comparison query services. |
| planning | Burn rate, runway, and break-even scenarios. |
| taxes | Versioned VAT/FIRS estimates, assumptions, and tax rules. |
| forecasting | Forecast runs, assumptions, projected periods, and evaluation. |

# Recommended next implementation slice

The next work should avoid an all-at-once rewrite. The documented direction starts with characterization and business ownership so later financial features can be built on the correct boundary.

- Add characterization tests for every existing API endpoint.

- Create businesses.Business and businesses.BusinessMembership.

- Complete the users app and move auth endpoints into it cleanly.

- Add a data migration from BusinessProfile to Business.

- Add nullable business ownership to existing finance records, backfill it, then make it required.

- Keep existing endpoint payloads unchanged until the frontend migration is planned.

## Key risks to manage

- Current capital is calculated as initial capital plus net profit, which is useful for prototype display but not a durable accounting model.

- Current deletes permanently remove source records; the target design needs auditability.

- Current sales do not contain sale lines, unit cost, payment status, or inventory movement links.

- Expense categories are free text and cannot yet support reliable burn-rate, break-even, or tax classification.

# Source files reviewed

This overview was generated from repository files, not from assumptions.

- README.md

- docs/PROJECT_KNOWLEDGE_BASE.md

- docs/BACKEND_RECONSTRUCTION_BLUEPRINT.md

- docs/AUTHENTICATION_IMPLEMENTATION_PLAN.md

- backend/finance/models.py and backend/finance/views.py

- backend/users/models.py, serializers.py, services.py, and views.py

- cashflow_frontend/src/App.tsx, src/lib/api.ts, and implemented page components

## Document note

A separate slide-style PDF already exists at docs/project-overview-output/marketflow-project-overview.pdf. This DOCX version is optimized for Word review, editing, and handoff.